## Slide 1: Economics & Management
Lecture 11
Dua Agha
Lecturer
Dept. of Software Engineering

## Slide 2: RISK MANAGEMENT & UNCERTAINITY, GOALS, ESTIMATES, & PLANS

## Slide 3
Goals
Definition: Goals are specific outcomes that an organization or individual aims to achieve. They are the desired end results of efforts.
Characteristics of Effective Goals (SMART Goals):
  Specific: Clearly defined and unambiguous.
  Measurable: Quantifiable to track progress.
  Achievable: Realistic and attainable.
  Relevant: Aligned with broader objectives.
  Time-bound: Set within a specific timeframe.
Importance of Goals: They provide direction, motivation, and a benchmark for measuring success.

## Slide 4
Plans
Definition: Plans are detailed proposals for achieving goals. They outline the steps, resources, and timelines needed to reach the objectives.
Components of a Plan:
  Objectives: What needs to be achieved.
  Tasks and Activities: Breakdown of work required.
  Resources: Human, financial, and material resources needed.
  Timeline: Schedule of when tasks will be completed.
  Milestones: Key checkpoints to track progress.
  Possibility Plans: Strategies for dealing with potential issues.
Types of Plans:
  Strategic Plans: Long-term goals and overall direction.
  Tactical Plans: Short-term actions and initiatives.
  Operational Plans: Day-to-day activities and processes.
Importance of Planning: Provides a roadmap, ensures efficient use of resources, and helps manage risks and uncertainties.

## Slide 5
Estimates
Definition: Estimates are approximations of the time, effort, and resources required to complete a task or project.
Types of Estimates:
  Effort Estimates: Amount of work needed (often in person-hours or person-days).
  Time Estimates: Duration needed to complete tasks (calendar time).
  Cost Estimates: Financial resources required.
Importance of Accurate Estimates: They help in planning, resource allocation, and setting realistic expectations.

## Slide 6
Risk
Risk refers to the potential of losing something of value, weighed against the potential to gain something of value.
In the context of projects, it’s the potential for events to occur that could affect the success of the project.
Types of Risks
Technical Risks: Issues related to technology, like bugs, hardware failures.
Project Management Risks: Issues with planning, resources, scheduling.
External Risks: Market changes, legal issues, natural disasters.
Organizational Risks: Issues related to staff, structure, culture.

## Slide 7
Risk Management
The process of identifying, assessing, and mitigating risks. This involves:
Risk Identification: Listing potential risks.
Risk Assessment: Evaluating the probability and impact of each risk.
Risk Mitigation: Developing strategies to manage risks, like avoiding, transferring, or reducing risks.

## Slide 8
What Is Risk Management In Software Engineering?
Risk management means risk containment and mitigation. First, you’ve got to identify and plan. Then be ready to act when a risk arises, drawing upon the experience and knowledge of the entire team to minimize the impact to the project. Risk management includes the following tasks:
Identify risks and their triggers
Classify and prioritize all risks
Craft a plan that links each risk to a mitigation
Monitor for risk triggers during the project
Implement the mitigating action if any risk materializes
Communicate risk status throughout project

## Slide 9
Five Types of Risks In Software Project Management
For most software development projects, we can define five main risk impact areas:
New, unproven technologies
User and functional requirements
Application and system architecture
Performance
Organizational

## Slide 10
NEW, UNPROVEN TECHNOLOGIES
Most software projects involve new technologies.
Constantly changing tools, techniques, protocols, standards, and development systems.
Increased probability of technology risks in substantial software engineering projects.
Training and knowledge are crucial.
Improper use of new technology often leads to project failure.

## Slide 11
USER AND FUNCTIONAL REQUIREMENTS.
Software requirements capture all user needs for software system features, functions, and quality of service.
Requirements definition is often lengthy, tedious, and complex.
Requirements usually change with discovery, prototyping, and integration activities.
Changes in elemental requirements often affect the entire project.
Modifications to user requirements might not translate to functional requirements.
These disruptions can lead to critical failures in poorly-planned software development projects.

## Slide 12
APPLICATION AND SYSTEM ARCHITECTURE
Choosing the wrong platform, component, or architecture can lead to serious problems.
These problems are similar to technological risks.
It's crucial to have experts on the team.
Experts should understand the architecture.
Experts should be able to make good design choices.
PERFORMANCE
Ensure the risk management plan includes user and partner expectations on performance.
Consider benchmarks and threshold testing during the project.
Use benchmarks to guide project progress.
Perform threshold testing to ensure work products are on track.

## Slide 13
ORGANIZATIONAL
Organizational problems can negatively impact project outcomes.
Project management must:
  Plan for efficient project execution.
  Balance the needs of the development team with customer expectations.
Adequate staffing involves
  Choosing team members with appropriate skill sets for the project.

## Slide 14
RISK MANAGEMENT PLAN
Catalog all risks according to type.
Craft a risk management plan.
Ensure the risk management plan is part of the larger, comprehensive project plan.
Outline the response for each risk in the risk management plan.
Specify actions to be taken if each risk materializes.
MONITOR AND MITIGATE
Effective software risk monitoring should be integral to most project activities.
Involves frequent checking during:
  Project meetings
  Critical events

## Slide 15
MONITORING INCLUDES:
Publish project status reports and include risk management issues
Revise risk plans according to any major changes in project schedule
Review and reprioritize risks, eliminating those with lowest probability
Brainstorm on potentially new risks after changes to project schedule or scope
When a risk occurs, the corresponding mitigation response should be taken from the risk management plan.

## Slide 16
MITIGATING OPTIONS INCLUDE:
Accept: Acknowledge that a risk is impacting the project. Make an explicit decision to accept the risk without any changes to the project. Project management approval is mandatory here.
Avoid: Adjust project scope, schedule, or constraints to minimize the effects of the risk.
Control: Take action to minimize the impact or reduce the intensification of the risk.
Transfer: Implement an organizational shift in accountability, responsibility or authority to other stakeholders that will accept the risk.
Continue Monitoring: Often suitable for low-impact risks, monitor the project environment for potentially increasing impact of the risk.
Communicate risk status throughout the project via emails, reports, or meetings to share updates.

## Slide 17
What’s Uncertainty?
Definition: Uncertainty refers to the lack of certainty or predictability in the outcome of events. Unlike risk, which can be quantified, uncertainty is often unknown and not easily measurable. Ex. User Adoption & Market Trends
Managing Uncertainty:
  Flexibility in Plans: Being adaptable and ready to change plans.
  Incremental Development: Using iterative approaches like Agile to allow for adjustments.
  Continuous Monitoring: Keeping track of project progress and external factors.

## Slide 18
How They Relate to Each Other?
Goals define what you want to achieve.
Plans outline how you will achieve those goals, detailing steps, resources, and timelines.
Estimates provide a forecast of the resources needed and help in creating realistic plans.
Risk & Uncertainty need to be managed throughout to ensure that the goals are met as planned. Effective risk management and adaptability to uncertainty help keep the project on track.

## Slide 19
Example: Adding a Contact Form to a Website
1. Goal: Add a contact form to the website that allows users to send messages directly to the support team.
2. Plan
Design: Create a basic form layout with fields for name, email, subject, and message (1 week).
Development: Implement the form using HTML, CSS, and a simple server-side script to handle submissions (2 weeks).
Testing: Test the form for functionality and fix any bugs (1 week).
Deployment: Update the live website with the new form (1 week).
3. Estimate
Design: 1 week
Development: 2 weeks
Testing: 1 week
Deployment: 1 week
Total Estimated Time: 5 weeks
Cost Estimate: $2,000 (for developer’s time)

## Slide 20
4. Risk
Technical Risk: The form may have issues with spam or email delivery.
Mitigation Strategy: Implement basic spam protection (e.g., CAPTCHA) and test email functionality thoroughly.
5. Uncertainty
User Interaction: Users might not use the form as expected, leading to unexpected feedback.
Management Strategy: Monitor form usage and be prepared to make adjustments based on user feedback.